[ }

Guía1. Definición Proyecto APT

Asignatura Capstone

- PART I

1. Personal Details

Below is a table where you must complete the requested information.

| Student Names | Bastian Moya, Felipe Heredia |
| --- | --- |
| Rut | 20450658-2, 20417631-0 |
| Major | Computer Engineering |
| Campus | Maipú |

2. APT Project Description

In the description, you must briefly indicate the name of your APT project and the graduate profile competencies you will put into practice. If performance areas are defined in your major, also mention which areas the project is linked to.

| Project Name | ChileanTrucks |
| --- | --- |
| Performance Area(s) | Software Development, Software Architecture, Computer Security, Integration of services and technological platforms. |
| Competencies | Design, develop, and implement computer applications using programming methodologies and databases. Manage technological projects applying agile methodologies. Integrate software solutions with external services (payments, queries, APIs). Implement security measures in applications and information systems. Apply software quality best practices in the development of technological solutions. |

3. APT Project Rationale

Below are different fields that you must complete with the requested information. This section aims for you to describe your project in detail and justify its relevance and pertinence.

| Relevance of the APT Project | The ChileanTrucks project seeks to solve a frequent problem in the freight transport sector in Chile: the lack of a secure and efficient platform allowing companies and carriers to manage trips, payments, and queries online. Currently, many tasks are performed manually or via unreliable channels, generating risks of fraud, loss of cargo, and high operating costs. This problem primarily impacts freight transport companies, independent truck owners, and clients needing to hire transport services in regions such as Metropolitan, Valparaíso, and Biobío, where much of the merchandise movement is concentrated. The value contribution of the project lies in: Digitizing transport contracting processes. Providing security through authentication systems, traceability, and secure payment. Improving logistics efficiency and trust between companies and carriers. |
| --- | --- |
| Description of the APT Project | The project consists of developing a web application called ChileanTrucks, which will allow: • Transport and Cargo CRUD: Create, read, update, and delete information on trucks, routes, clients, and orders. • Payment Gateway Integration: To guarantee secure transactions between carriers and contracting companies. • Security Module: Robust authentication, activity logging, and real-time monitoring to prevent theft of trucks or merchandise. • Profile System: For carriers and companies, where each user can create a file with validated information (experience, trip history, available fleet, ratings, etc.). • Reviews and Reputation Module: Allowing companies to rate carriers and vice versa, fostering trust in operations. • Social Network-type Functionality: With posts, forums, and interest groups so carriers can share experiences, route tips, security alerts, and industry news. • Smart Connection System: Allowing companies to find the right carrier based on location, cargo type, experience, or reviews, and truckers to find job opportunities quickly. • Real-time Notifications: To alert about new transport offers, trip confirmations, payments, and route security alerts. • Administrative Panel: To manage users, reviews, transactions, and security metrics. • Cybersecurity Best Practices: Applying international standards (ISO/IEC 27001, OWASP, among others) to protect sensitive information and reinforce user trust, adding differential value to the digital transport ecosystem. Objective: To create a reliable and scalable platform addressing security and efficiency issues in the Chilean freight transport sector. |
| Pertinence of the project to the Graduate Profile | The project is directly related to the graduate profile as it requires mastery of competencies in software development, technology integration, project management, and computer security. The proposed solution allows for the practical application of both technical skills and skills in analysis, problem-solving, and software quality. |
| Relationship to Professional Interests | Our professional interests are linked to software development, systems architecture, and computer security. This project will allow us to apply these areas of interest to a real-world problem, consolidating experience in creating technological solutions with social and business impact. |
| Feasibility of APT Project Development | The development of the project is feasible because: • There is a full semester to plan, design, develop, and evaluate the system. • The necessary technologies (web framework, database, security libraries, and payment APIs) are accessible and have available documentation. • External factors such as the availability of payment gateways (WebPay, PayPal, MercadoPago) and map services (Google Maps API) facilitate integration. • Factors that could hinder development are time and the learning curve of some libraries, but these can be mitigated through good weekly planning (sprints) and prioritization of critical functionalities. |

- PART II

4. Objectives

In this section, you must define the general and specific objectives of the APT Project. Objectives should be stated clearly, concisely, and without further explanation (they must be self-explanatory). It is suggested to draft them using an infinitive verb.

| General Objective | To develop a secure and functional web application for freight transport management in Chile, allowing the administration of trucks, clients, and orders, and integrating online payments. |
| --- | --- |
| Specific Objectives | • To implement a CRUD for the management of trucks, cargo, clients, and orders. • To integrate a secure online payment gateway for reliable transactions. • To incorporate computer security measures to prevent fraud and theft. • To apply agile methodologies (Scrum) in the development and management of the project. • To develop a profile system for carriers and companies with validated information. • To implement a reviews and reputation module to foster trust among users. • To incorporate social network-type functionalities to promote interaction, collaboration, and communication between truckers and companies. • To implement a smart connection system that optimally links transport supply with demand based on location, cargo type, and ratings. • To integrate real-time notifications to inform about transport offers, payments, trips, and security alerts. • To develop an administrative panel for the management of users, reviews, transactions, and security metrics. • To apply cybersecurity best practices and international standards to protect sensitive information and strengthen user trust. |

5. Methodology

Describe the methodology, specific to your discipline, that you will use to solve the described APT project, including stages and work methods.

Descripción de la Metodología

Methodology and Work StagesAn agile methodology based on Scrum will be used, with weekly sprints. Each sprint will include: planning, development, review, and retrospective, ensuring continuous, iterative progress with the possibility of adjustments according to project requirements.Work Stages Analysis and Planning: • Gather and prioritize functional and non-functional requirements. • Define system architecture, security model, and user flows. • Identify main use cases: cargo management, carrier-company connection, reviews, notifications, and payments. Design: • Create mockups and UI prototypes. • Design the data model and security structure. • Define UX for the profile system, reviews, and social functionalities. Development: • Implement the CRUD for trucks, cargo, clients, and orders. • Develop the carrier and company profile system. • Integrate the payment gateway for secure transactions. • Implement the reviews, reputation module, and social network functionalities. • Incorporate real-time notifications and the smart user connection system. • Apply cybersecurity best practices throughout the coding process. Testing: • Perform unit, integration, and acceptance tests. • Test security, usability, performance, and system availability. • Validate the reliability of the payment module and the robustness of the authentication system. Final Delivery: • Implement the complete functional product. • Deliver technical documentation and user manual. • Conduct final retrospective and recommendations for future improvements. Team Responsibilities Back-end: CRUD development, payment integration, security implementation, and notification management. Front-end: Interface design, development of profiles, reviews, social functionalities, and user experience. QA (Quality Assurance): Planning and execution of functional, security, and performance tests. Scrum Master / Product Owner: Facilitation of ceremonies, backlog management, and requirement prioritization. Cybersecurity Specialist: Ensure the project follows security best practices and is based on a secure development approach throughout the software lifecycle.

6. Evidence

Describe what evidence will be evaluated in the progress report and final report. These evidences must be agreed upon with your teacher.

| Type (Advance/Final) | Evidence Name | Description | Justification |
| --- | --- | --- | --- |
| Advance | Mockups and Data Model | Initial screen designs and database | Demonstrates system planning and design. |
| Advance | Functional CRUD | Initial module for truck and cargo management | Evidence of progress in basic functionalities. |
| Final | Payment Integration | Payment gateway connected to the system | Guarantees critical project functionality. |
| Final | Complete Documented System | Final version of the system with user manual | Integral and validated delivery of the project. |

7. Work Plan

Define the planning of your APT Project according to requirements.

| Competency | Activity / Task Name | Activity Description | Resources | Duration | Responsible | Observations |
| --- | --- | --- | --- | --- | --- | --- |
| Design, develop and implement computer applications using programming methodologies and databases | Requirements gathering and system analysis | Define main functionalities: CRUD, payments, profiles, reviews, security, notifications, and social network. | Meetings, initial documentation, analysis tools (Miro, Draw.io) | 1 week | Product Owner / Scrum Master | Changes in requirements may occur during development; prioritizing critical functionalities is recommended. |
| Manage technological projects applying agile methodologies | Sprint Planning | Establish backlog, estimate tasks, and define milestones for each sprint. | Jira / Trello, Scrum templates | 1 initial week + weekly adjustments | Scrum Master | Changes in priorities may impact the backlog; maintaining flexibility is recommended. |
| Design, develop and implement computer applications using programming methodologies and databases | Architecture and data model design | Define system structure, relational database, security, and user flows. | MySQL/PostgreSQL, ERD tools, architecture diagrams | 1 week | Back-end Developer | The complexity of the model may increase; mitigate with early reviews. |
| Apply software quality best practices in the development of technological solutions | User Interface Design (UI/UX) | Create mockups and prototypes for CRUD, profiles, reviews, social network, and administrative panel.. | Figma, Adobe XD | 2 weeks | Front-end Developer | Requires continuous user feedback; risk of multiple iterations. |
| Integrate software solutions with external services (payments, queries, APIs) | CRUD Implementation | Develop management of trucks, cargo, clients, and orders. | Web Framework (Django, Laravel or similar), IDE, GitHub | 2 weeks | Back-end Developer | Difficulty in data validation may arise; mitigable with unit tests. |
| Integrate software solutions with external services (payments, queries, APIs) | Payment gateway integration | Connect with services like WebPay, PayPal, or MercadoPago for secure transactions. | SDK/Payment API, test credentials, official documentation | 1 week | Back-end Developer | External factors like service availability may affect integration. |
| Implement security measures in applications and information systems | Security module development | Implement robust authentication, access control, log auditing. | Security libraries, OWASP guidelines | 2 weeks | Cybersecurity Specialist + Back-end Developer | Risk: learning curve of security libraries. Facilitator: OWASP guides. |
| Apply software quality best practices in the development of technological solutions | Profiles and reviews development | Create validated user system with bidirectional ratings. | Web Framework, database | 2 weeks | Front-end + Back-end Developer | May require adjustments to avoid fake reviews; mitigable with account validation. |
| Design, develop and implement computer applications using programming methodologies and databases | Implementation of social functionalities | Add posts, forums, and security alerts for the carrier community. | Web Framework, WebSockets (for real-time) | 2 weeks | Front-end Developer | Risk of spam in posts; mitigable with moderation and defined roles. |
| Integrate software solutions with external services (payments, queries, APIs) | Real-time notifications | Develop alert system regarding trips, payments, and security alerts. | Firebase Cloud Messaging or WebSockets | 1 week | Back-end Developer | Latency problems may occur; performance testing is recommended. |
| Apply software quality best practices in the development of technological solutions | Software testing (QA) | Execute unit, integration, security, and usability tests. | Postman, Selenium, JMeter, QA tools | 2 weeks | QA Engineer | Testing time may extend; facilitator: test automation. |
| Implement security measures in applications and information systems | Validación de ciberseguridad | Guarantee secure development best practices and standards compliance. | OWASP ZAP, guías ISO/IEC 27001 | 1 week | Cybersecurity Specialist | Risk: discovery of critical vulnerabilities; mitigable with early review. |
| Manage technological projects applying agile methodologies | Retrospective and final documentation | Document the system, processes, and learnings; deliver functional product. | Confluence, user manuals, GitHub repository | 1 week | Whole Team | Possible lack of time to document; documenting alongside development is recommended. |

8. Gantt Chart

Organize the planned activities considering the academic period assigned for the development of your APT Project.

| Activity | Phase 1 |  |  |  | Phase 2 |  |  |  |  |  |  |  |  |  |  |  | Phase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S 1 | S 2 | S 3 | S 4 | S 5 | S 6 | S 7 | S 8 | S 9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 |  | S 17 | S 18 |
| Analysis and Planning | X | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sprint Planning |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Architecture Design & Data Model, MOCKUPS |  |  |  | x | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4+1 Use Cases |  |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| User Interface Design |  |  |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CRUD Implementation |  |  |  |  |  |  | x | x |  |  |  |  |  |  |  |  |  |  |  |
| Payment Gateway Integration |  |  |  |  |  |  |  | x | x |  |  |  |  |  |  |  |  |  |  |
| Security Module Development |  |  |  |  |  |  |  |  | x |  |  |  |  |  |  |  |  |  |  |
| Profiles & Reviews Development |  |  |  |  |  |  |  |  | x | x |  |  |  |  |  |  |  |  |  |
| Social Functionalities Implementation |  |  |  |  |  |  |  |  |  | x |  |  |  |  |  |  |  |  |  |
| QA Software Testing |  |  |  |  |  |  |  |  |  |  | X | X | x |  |  |  |  |  |  |
| Cybersecurity Validation |  |  |  |  |  |  |  |  |  |  |  |  |  | X | x |  |  |  |  |
| Retrospective & Final Documentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  | X | X |