wwwwwww

Guía3. Informe final Proyecto APT

Asignatura Capstone

1. APT Project Final Report

The objective of this report is for you to describe the most relevant aspects of your APT Project. It is important that you substantiate the decisions you had to make throughout the process. Below, you will find different fields that you must complete with the requested information, which account for the summary of your APT project and its main results.

| Project Name | ChileanTrucks |
| --- | --- |
| Performance Area(s) | Software Development Information Security IT Project Management Software Architecture Software Quality FullStack Development |
| Competencies | Develop computer solutions applying agile methodologies and current technologies. Design and implement service-oriented software architectures (REST APIs). Analyze functional and non-functional requirements for the construction of efficient and secure systems. Manage technological projects from planning to results delivery, applying good documentation and quality control practices. |

| Contenidos del informe final |  |
| --- | --- |
| 1. Relevance of the APT Project | The Chilean Trucks project arises as a response to a real problem in the freight transport sector in Chile, characterized by informality in hiring, lack of traceability, and risks of fraud in transactions between companies and carriers. The situation is located in the Chilean national context, where thousands of independent carriers depend on informal contacts and non-specialized networks to obtain cargo. This method raises costs, generates mistrust, and limits logistics efficiency. From a professional perspective, the project is relevant because it combines key areas of Computer Engineering: web development, data management, security, and process analysis. Furthermore, it promotes digital transformation in a historically lagging sector, providing concrete social and economic value. The project's value contribution lies in the creation of a secure and centralized technological platform, which improves communication between companies and carriers, optimizes search times, and generates trust through ratings and basic verifications. |
| 2.Objectives | ### General Objective To develop a digital platform that connects companies and carriers, offering a secure, transparent, and efficient environment for the management of freight transport services in Chile. ### Specific Objectives - • Implement a system that allows publishing, bidding, and awarding loads in a structured way. - • Reduce fraud risks through user verification and a reputation system. - • Optimize contracting and coordination processes, reducing operational times and costs. - • Document and apply agile methodologies in the project development to guarantee traceability and continuous improvement. |
| 3. Methodology | Methodology Used An agile methodology based on Scrum was used due to its adaptability and focus on continuous value delivery. The project was organized into six sprints with defined objectives, retrospectives, and periodic reviews. ### Main Phases 1. Initiation and planning: Requirements gathering and MVP definition. 2. Design and analysis: Creation of data model, flow diagrams, and system architecture. 3. Iterative development: Implementation of front-end (Angular) and back-end (Django REST Framework). 4. Integration: Connection between components and user validation. 5. Testing and documentation: QA, technical guide, and user manual. 6. Closing: Final presentation and project retrospective. Rationale Scrum proved pertinent because it fostered constant collaboration, visible progress tracking, and the possibility of making adjustments without interrupting work continuity. This allowed meeting technical objectives without losing methodological focus. |
| 4. Development | ### Project Stages ### Sprint 0: Problem analysis, requirements, and initial backlog. ### Sprint 1: Architecture design, ER model, and use cases. ### Sprint 2: Front-end development in Angular and API base in Django. ### Sprint 3: Integration and user authentication. ### Sprint 4: QA testing, security validations, and documentation. ### Sprint 5: Final delivery preparation and presentation. ### Facilitators • Teamwork with defined roles and constant communication. • Collaborative tools (Trello, GitHub, Figma). • Agile methodology that allowed flexibility in the face of changes. • Modern technology stack (Django, Angular, and PostgreSQL) that sped up development. ### Difficulties - • Technical problems in Angular-Django integration (CORS and JWT). - • Initial learning curve in framework configuration. - • Academic overload that affected planning in some sprints. ### Adjustments Made • Rescheduling of QA tests for a later phase. • Prioritization of critical functionalities (publish, bid, award). • Postponement of secondary modules (payments and tracking) for a second version. • Improvements in documentation and version control to ensure traceability. |
| 5. Evidence | Main Development Evidence • Data Model (ER): Technical document representing the information structure. • Mockups and User Flows: Visual design of main screens. • Functional Code: Repository with front-end in Angular and REST API in Django. • Sprint Log: Trello board with tasks, dates, and feedback. • Technical Documentation and User Manual: Installation guide, endpoints, and flows. These evidences allow visualizing the complete evolution of the project and verifying the fulfillment of proposed objectives. |
| 6. Professional Interests and Projections | Reflection on Professional Interests The development of Chilean Trucks allowed strengthening competencies in full stack development, web architecture design, and agile project management. Throughout the process, the interest in engineering applied to real solutions was consolidated, reinforcing the vocation towards technological development with social impact. ### Job Projections After the experience of this project, professional interest is oriented towards backend software development and IT project management, with special emphasis on enterprise solutions based on APIs, data integration, and digital transformation. |